# Admin panel time estimation

| ## Depth | ## Item | ## Html | ## Programming | ## TIMINGS |
| --- | --- | --- | --- | --- |
| Index | Counter | Done | 2 hrs | START: 2017-07-17 2:00pm |
| Index | Graph | ½ hr | Done |  |
| Index | Analytics chart | Done | 5 hrs (may take more time) | END: 2017-07-17 6:00 PM |
| Order details formatting | All | Decided according to requirement | 1 day | START 2017-07-19 9:00 AM END 2017-07-19 6:00 PM |
| Users > faculty | Search, Paging | N/A | 1.5 hrs | START 2017-07-20 9:00 AM END 2017-07-20 10:30AM |
| Users > resigning user | Search, Paging | SKIP | SKIP |  |
| Users > point | Search, Paging | SKIP | SKIP |  |
| Users > cyber money | Search, Paging | SKIP | SKIP |  |
| Users > visitor stats | Search, Paging | SKIP | SKIP |  |
| Users >search keyword | Search, Paging | SKIP | SKIP |  |
| Users > member attendance | Search, Paging | SKIP | SKIP |  |
| Users > access ip | Search, Paging | N/A | 1.5 hrs | START 2017-07-20 10:30 AM END 2017-07-20 11:00AM |
| Users > opening offer | Search, Paging | SKIP | SKIP |  |
| Orders > orders member | Search, Paging | N/A | 1.5 hrs | START 2017-07-20 11:00AM END 2017-07-20 12:30AM |
| Orders > cancelation list | Search, Paging | N/A | 1.5 hrs | START 2017-07-20 12:30 AM END 2017-07-20 3:00 PM |
| Courses > course | Search, Paging | N/A | 1.5 hrs | START 2017-07-20 3:00 PM END 2017-07-20 4:30PM |
| Courses > online test | Search, Paging | N/A | 1.5 hrs | START 2017-07-20 4:30PM END 2017-07-20 6:00PM |
| Courses > previous year question paper | Search, Paging | N/A | 1.5 hrs | START 2017-07-21 9:00 AM END 2017-07-21 10:30AM |
| Courses > video solution | Search, Paging | N/A | 1.5 hrs | START 2017-07-21 10:30 AM END 2017-07-21 12:AM |
| Courses > sample question paper | Search, Paging | N/A | 1.5 hrs | START 2017-07-21 12:00 AM END 2017-07-21 2:00PM |
| Courses > study materials | Search, Paging | N/A | 1.5 hrs | START 2017-07-21 2:00 AM END 2017-07-21 3:30PM |
| Book > book list | Search, Paging | N/A | 1.5 hrs | START 2017-07-21 3:30 AM END 2017-07-21 5:00PM |
| Book > logistics | Search, Paging | N/A | 1.5 hrs | START 2017-07-21 5:00 AM END 2017-07-21 6:00PM |
| Helpdesk > news and updates | Search, Paging | N/A | 1.5 hrs | START 2017-07-24 9:00 AM END 2017-07-24 10:30PM |
| Helpdesk > faq | Search, Paging | N/A | 1.5 hrs | START 2017-07-24 10:30 AM END 2017-07-24 12:00AM |
| Helpdesk > 1:1 inquiry | Search, Paging | N/A | 1.5 hrs | START 2017-07-24 12:00 AM END 2017-07-24 2:30PM |
| Helpdesk > contact us | Search, Paging | N/A | 1.5 hrs | START 2017-07-24 2:30 AM END 2017-07-24 4:00PM |
| Helpdesk > review | Search, Paging | N/A | 1.5 hrs | START 2017-07-24 3:30 AM END 2017-07-24 5:00PM |
| Helpdesk > coupons | Search, Paging | N/A | 1.5 hrs | START 2017-07-24 5:00 AM END 2017-07-24 6:00PM |
| Helpdesk > coupons list | Search, Paging | N/A | 1.5 hrs | START 2017-07-25 9:00 AM END 2017-07-25 10:30 AM |
| Statistics > day sales | Search, Paging | SKIP | SKIP |  |
| Statistics > sales statics | Search, Paging | SKIP | SKIP |  |
| Statistics > sales statics (time zone) | Search, Paging | SKIP | SKIP |  |
| Statistics > sales statics (age) | Search, Paging | SKIP | SKIP |  |
| Statistics > daily sales graphics | Search, Paging | SKIP | SKIP |  |
| Statistics > order history | Search, Paging | SKIP | SKIP |  |
| Settings > add a syop | Search, Paging | SKIP | SKIP |  |
| Settings > url alias | Search, Paging | SKIP | SKIP |  |