# Estimated Completion Time -Page Wise

| PAGES | DESIGN | HTML | PHP | REMARKS |
| --- | --- | --- | --- | --- |
| Website Header and Footer | DONE | DONE | DONE |  |
| Homepage | DONE | DONE | DONE |  |
| Jee Main Page |  | DONE | DONE |  |
| Neet Main Page |  |  | Currently working – 11-09-2017 4:00 pm |  |
| Pre foundation Main Page |  |  | 11-09-2017 4:00 pm - 11-09-2017 5:00 pm |  |
| Jee list Pages by class and units |  |  | 11-09-2017 5:00 pm - 12-09-2017 1:00 pm |  |
| Neet list Pages by class and units |  |  | 12-09-2017 1:00 pm - 12-09-2017 3:00 pm |  |
| Pre foundation list Pages by class and units |  |  | 12-09-2017 3:00 pm - 12-09-2017 4:00 pm |  |
| Course Detail Page |  |  | 12-09-2017 4:00 pm - 14-09-2017 6:00 pm |  |
| DLP Books Main Page |  |  | 15-09-2017 9:00 am - 15-09-2017 4:00 pm |  |
| DLP Books list by class stream, Book type |  |  | 15-09-2017 4:00 pm - 15-09-2017 6:00 pm |  |
| Cart Page |  |  | done |  |
| Checkout Page |  |  | 18-09-2017 9:00 am - 18-09-2017 6:00 pm |  |
| Student Dashboard |  |  | 19-09-2017 9:00 am - 19-09-2017 6:00 pm |  |
| Student My class Page |  |  | 20-09-2017 9:00 am - 20-09-2017 6:00 pm |  |
| Student Expired Courses |  |  | 20-09-2017 9:00 am - 20-09-2017 6:00 pm |  |
| Student Online Tests |  |  | 21-09-2017 9:00 am - 21-09-2017 6:00 pm |  |
| Student Learning Activity |  |  | 21-09-2017 9:00 am - 21-09-2017 6:00 pm |  |
| Student wishlist |  |  | 22-09-2017 9:00 am - 22-09-2017 1:00 pm |  |
| Student orders |  |  | 22-09-2017 2:00 pm - 22-09-2017 6:00 pm |  |
| Student Account Settings |  |  | 23-09-2017 9:00 am - 23-09-2017 6:00 pm |  |
| Online test page |  |  | 24-09-2017 9:00 am - 24-09-2017 6:00 pm |  |
| Payment thank you page |  |  | 25-09-2017 9:00 am - 25-09-2017 6:00 pm |  |
| Papers download page |  |  | 26-09-2017 9:00 am - 26-09-2017 6:00 pm |  |
| Exam guide |  |  | 27-09-2017 9:00 am |  |
| Our results |  |  | - |  |
| faqs |  |  | - |  |
| 1:1 inquiry |  |  | - |  |
| Contact us |  |  | - |  |
| Testimonials |  |  | - |  |
| About us |  |  | - |  |
| Privacy Policy |  |  | - |  |
| Terms of use |  |  | - 28-09-2017 6:00 pm |  |
| Student Register/Login/Forgot Password |  |  | 29-09-2017 9:00 am - 29-09-2017 1:00 pm |  |
| Faculties page |  |  | 29-09-2017 2:00 pm - 29-09-2017 6:00 pm |  |
| Student Invioce |  |  | 30-09-2017 9:00 am - 30-09-2017 6:00 pm |  |